# EduPay Africa - Day 1 Implementation Guide

Welcome to Day 1! This guide provides a clear, step-by-step plan for you and your PHP developer friend to kickstart the EduPay Africa project tomorrow. The goal for today is to establish a solid foundation for development.

Total Time Estimate: 4-5 hours.

## Part 1: Day 1 Quick-Start Checklist

Follow these tasks in order to ensure a smooth start.

| Order | Task | Time | Owner | Details |
| --- | --- | --- | --- | --- |
| 1 | Team Kick-off Call | 30 mins | You & Friend | Discuss this plan, confirm roles (You: Project Lead/Frontend, Friend: Lead Backend), and set up a dedicated WhatsApp/Slack/Discord for project communication. |
| 2 | GitHub Repository Setup | 1 hour | You | Create the private GitHub repository. Follow the detailed instructions in Part 2 of this guide. |
| 3 | Clone Repository | 30 mins | You & Friend | Both of you will clone the newly created repository into your local XAMPP htdocs directory. |
| 4 | Environment & Database Setup | 30 mins | You & Friend | Start Apache and MySQL in XAMPP. Create an empty database named edupay_africa in phpMyAdmin. |
| 5 | Initial Project Structure | 1.5 hours | Friend (PHP Pro) | Your friend will create the initial PHP project folder structure inside the cloned repository and push it to GitHub. You will then pull the changes. See Part 3 for the recommended structure. |
| 6 | First Sprint Planning | 1 hour | You & Friend | Review the Week 1 Sprint Plan (which I will provide next). Create tasks in GitHub Issues and assign the first set of tasks for Day 2. |

## Part 2: GitHub Repository Setup Guide

As the Project Lead, you will perform these steps.

### Step 1: Create the Repository

- Log in to your GitHub account.

- Click the + icon in the top-right corner and select New repository.

- Fill in the repository details:

  - Repository name: edupay-africa

  - Description: Digital platform for education finance management in Africa.

  - Select Private. This is critical to protect your code.

  - Check the box for Add a README file.

  - Click Add .gitignore and select the PHP template from the dropdown.

  - Click Choose a license and select MIT License.

- Click Create repository.

### Step 2: Invite Your Friend as a Collaborator

- In your new repository, go to the Settings tab.

- In the left menu, click on Collaborators.

- Click the Add people button.

- Enter your friend's GitHub username and click Add [username] to this repository.

- Your friend will receive an email invitation which they must accept.

### Step 3: Clone the Repository to Your Local Machine

Both you and your friend must complete this step.

- Navigate to the main page of your new edupay-africa repository on GitHub.

- Click the green <> Code button.

- Ensure HTTPS is selected and copy the URL provided.

- Open your command line or terminal.

  - On Windows, you can use Git Bash (recommended) or Command Prompt.

- Navigate to your XAMPP projects directory. The command is:

cd C:/xampp/htdocs

- Run the git clone command with the URL you copied:

git clone https://github.com/YOUR_USERNAME/edupay-africa.git

- This will create a folder named edupay-africa inside your htdocs directory. This is your project folder.

### Step 4: Verify the Setup

- Make sure Apache is running in your XAMPP control panel.

- Open your web browser and navigate to http://localhost/edupay-africa/.

- You should see the content of your project's README.md file. This confirms your local environment is correctly pointing to your project folder.

## Part 3: Initial Project Structure (For the PHP Pro)

Your friend, the PHP pro, should create this structure inside the project folder, commit it, and push it to GitHub. This provides a clean, organized foundation.

edupay-africa/

|-- .git/             # Git directory (already exists)

|-- .gitignore        # Git ignore file (already exists)

|-- LICENSE           # License file (already exists)

|-- README.md         # README file (already exists)

|

|-- public/           # Publicly accessible files (CSS, JS, images)

|   |-- index.php     # Main entry point of the application

|   |-- css/

|   |-- js/

|   |-- images/

|

|-- src/              # Core application source code (PHP classes)

|   |-- Controllers/  # Handles user requests

|   |-- Models/       # Handles database interactions

|   |-- Views/        # HTML templates and presentation logic

|   |-- Core/         # Core framework components (Router, Database connection)

|

|-- config/           # Configuration files

|   |-- config.php    # Database credentials, API keys, etc.

|

|-- vendor/           # Composer dependencies (will be created later)

|-- composer.json     # PHP package manager file (to be created)

### Action for Today

- Friend (PHP Pro): Create these folders and a basic public/index.php file that echoes "Hello, EduPay Africa!".

- Friend (PHP Pro): Commit and push these changes to the GitHub repository.

- You (Project Lead): Run git pull from your C:/xampp/htdocs/edupay-africa directory to get the new files.

- Both: Verify you can see "Hello, EduPay Africa!" by visiting http://localhost/edupay-africa/public/.

This completes your Day 1 setup. You are now ready to start building the application. Next, I will provide the XAMPP configuration details and the Week 1 Sprint Plan.

# EduPay Africa - XAMPP & Project Structure Guide

This guide provides detailed instructions for configuring your XAMPP environment and setting up the initial PHP project structure. This ensures both you and your friend have identical, professional development setups.

## Part 1: XAMPP Configuration (Creating a Virtual Host)

To make your development experience cleaner, we will set up a virtual host. This will allow you to access your project at a custom URL like http://edupay.test instead of the longer http://localhost/edupay-africa/public.

Owner: Both you and your friend should perform these steps on your respective Windows machines.

### Step 1: Edit the Apache httpd-vhosts.conf file

- Open your XAMPP Control Panel.

- For the Apache module, click the Config button.

- Select httpd-vhosts.conf. This will open the file in a text editor.

- Go to the end of the file and add the following code block:

# EduPay Africa Virtual Host

<VirtualHost *:80>

DocumentRoot "C:/xampp/htdocs/edupay-africa/public"

ServerName edupay.test

<Directory "C:/xampp/htdocs/edupay-africa/public">

AllowOverride All

Require all granted

</Directory>

</VirtualHost>

  - DocumentRoot: This must point to the public folder inside your project directory.

  - ServerName: This is the custom local URL you want to use.

- Save and close the file.

### Step 2: Edit the Windows hosts file

This step maps the custom URL edupay.test to your local machine.

- Click the Start button and type Notepad.

- Right-click on Notepad and select Run as administrator. This is very important.

- In Notepad, go to File > Open.

- Navigate to C:\Windows\System32\drivers\etc.

- In the bottom-right corner of the Open dialog, change the file type from Text Documents (*.txt) to All Files.

- Select the hosts file and click Open.

- Go to the end of the file and add the following line:

127.0.0.1       edupay.test

- Save and close the file.

### Step 3: Restart Apache and Test

- In the XAMPP Control Panel, Stop the Apache module.

- Once it has stopped, Start it again.

- Open your web browser and navigate to http://edupay.test.

You should now see your project's output (e.g., "Hello, EduPay Africa!"). If you see an error, double-check the paths in your httpd-vhosts.conf file.

## Part 2: Detailed Project Structure & Initial Files

This section expands on the project structure your PHP friend will set up. It includes the initial code for key files.

Owner: Your PHP friend will create these files and push them to GitHub. You will then pull the changes.

### File 1: composer.json

This file manages your PHP dependencies. Create it in the project root (edupay-africa/).

{

"name": "edupay/africa",

"description": "Digital platform for education finance management in Africa.",

"type": "project",

"require": {},

"autoload": {

"psr-4": {

"App\\": "src/"

}

}

}

After creating this file, run composer install in the project root. This will create the vendor directory and the autoloader.

### File 2: config/config.php

This file will hold your database credentials and other configuration settings.

<?php

// Database Configuration

define('DB_HOST', 'localhost');

define('DB_USER', 'root');

define('DB_PASS', ''); // Default XAMPP password is empty

define('DB_NAME', 'edupay_africa');

// App Root

define('APPROOT', dirname(dirname(__FILE__)));

// URL Root

define('URLROOT', 'http://edupay.test');

// Site Name

define('SITENAME', 'EduPay Africa');

### File 3: public/index.php (The Router)

This is the single entry point for your entire application. It will handle all incoming requests and route them to the correct controller.

<?php

require_once '../config/config.php';

require_once '../vendor/autoload.php';

// Simple URL routing

$url = $_GET['url'] ?? '';

echo '<h1>Welcome to EduPay Africa!</h1>';

echo 'Requested URL: /' . htmlspecialchars($url);

// Later, this will be replaced by a proper router class

// that calls controllers based on the URL.

### File 4: public/.htaccess

This Apache configuration file redirects all requests to index.php. This is crucial for having clean URLs (e.g., edupay.test/users/login instead of edupay.test/index.php?url=users/login).

<IfModule mod_rewrite.c>

RewriteEngine On

RewriteCond %{REQUEST_FILENAME} !-f

RewriteCond %{REQUEST_FILENAME} !-d

RewriteRule ^(.*)$ index.php?url=$1 [L,QSA]

</IfModule>

### Action for Today

- Friend (PHP Pro): Create these four files (composer.json, config/config.php, public/index.php, public/.htaccess) with the content above.

- Friend (PHP Pro): Run composer install in the project root to generate the vendor directory.

- Friend (PHP Pro): Commit all these new files and the vendor directory to GitHub and push.

- You (Project Lead): Pull the latest changes from GitHub.

- Both: Verify that you can still access http://edupay.test and see the new output from index.php.

With this professional setup complete, your team is now in a great position to start building the core features. Next, I will provide the Week 1 Sprint Plan.

# EduPay Africa - Week 1 Sprint Plan

Sprint Goal: By the end of this week, a user will be able to register an account, log in, and see a personalized welcome message. This sprint focuses on building the core application foundation and the complete user authentication flow.

## Team Roles & Responsibilities

To work efficiently, you will have separate but connected responsibilities.

- You (Project Lead / Frontend):

  - Create the HTML, CSS, and basic JavaScript for the user interface.

  - Turn static HTML into dynamic PHP view files.

  - Manage the project backlog in GitHub Issues.

  - Test the application from a user's perspective.

- Your Friend (Lead Backend Developer):

  - Build the core PHP application logic (Router, Database, Controllers, Models).

  - Implement all business logic, including user registration, login, and security.

  - Write the SQL for database table creation.

## Project Management: Using GitHub Issues

Before you start coding, create GitHub Issues for each task in this sprint plan.

- Go to your edupay-africa repository on GitHub.

- Click the Issues tab.

- Click New issue for each task listed below (e.g., "Create Core Router Class").

- Assign the issue to the correct owner (you or your friend).

- As you work, you can link your commits to the issues. When the task is done, close the issue.

## Daily Sprint Breakdown

### Day 2: The Core Framework

Goal: Build the foundational classes that will run the entire application.

| Owner | Task | Details |
| --- | --- | --- |
| Friend (Backend) | Create Core Router Class | In src/Core/, create a Core.php class. This class will parse the URL (e.g., /users/login) and load the corresponding controller (Users controller, login method). |
| Friend (Backend) | Create Database Wrapper | In src/Core/, create a Database.php class using PDO. This class will handle the connection to your MySQL database and provide methods for preparing and executing queries. |
| You (Frontend) | Create Static HTML Views | Create three separate HTML files: homepage.html, register.html, and login.html. Style them with basic CSS. Focus on clean forms for registration and login. |
| You (Frontend) | Create GitHub Issues | Create issues for all tasks in this Week 1 plan and assign them. |

### Day 3: User Registration - The Setup

Goal: Create the controller and model for user registration and connect the frontend views.

| Owner | Task | Details |
| --- | --- | --- |
| Friend (Backend) | Create users Table SQL | Write the CREATE TABLE SQL script for the users table as defined in the architecture document. Save it as database.sql in the project root. |
| Friend (Backend) | Create Users Controller | In src/Controllers/, create Users.php. It should have a register() method that will eventually handle both displaying the form and processing the form submission. |
| Friend (Backend) | Create User Model | In src/Models/, create User.php. It will have a findUserByEmail() method and a placeholder register() method. |
| You (Frontend) | Convert HTML to PHP Views | Turn your static HTML files into PHP view files. Create views/pages/index.php, views/users/register.php, and views/users/login.php. Add a basic header and footer that can be included in each view. |

### Day 4: User Registration - The Logic

Goal: Implement the logic to securely register a new user in the database.

| Owner | Task | Details |
| --- | --- | --- |
| Friend (Backend) | Implement Registration Logic | In the Users controller, process the POST request from the registration form. Implement server-side validation (name not empty, valid email, password length). |
| Friend (Backend) | Implement Password Hashing | In the User model's register() method, use password_hash() to securely hash the user's password before saving it to the database. |
| You (Frontend) | Display Validation Errors | In the register.php view, add logic to display any validation errors that are sent back from the controller. For example, "Email is already taken." |
| You (Frontend) | Add Client-Side Validation | Add basic JavaScript validation to the registration form for a better user experience (e.g., checking if fields are empty before submission). |

### Day 5: User Login & Session Management

Goal: Allow users to log in and create a persistent session.

| Owner | Task | Details |
| --- | --- | --- |
| Friend (Backend) | Implement Login Logic | Create a login() method in the Users controller. It should validate the form, find the user by email, and use password_verify() to check the password. |
| Friend (Backend) | Create Session Helper | Create a Session.php helper class in src/Core/. It will manage starting sessions, setting session variables ($_SESSION), and checking if a user is logged in. |
| You (Frontend) | Create Dashboard View | Create a simple views/pages/dashboard.php that shows a welcome message. This is where users will be redirected after a successful login. |
| You (Frontend) | Implement Dynamic Navigation | In your header view, add logic to show different links based on whether the user is logged in. If logged in, show "Logout". If not, show "Register" and "Login". |

### End of Week 1 Goal

By the end of Day 5, you should have a functional user authentication system. A new user can visit http://edupay.test, navigate to the registration page, create an account, be redirected to the login page, log in, and see their private dashboard. This is a massive first step and a solid foundation for the rest of the project.

# EduPay Africa - Team Workflow & Communication Guide

Goal: To establish a simple, effective, and professional workflow that ensures you and your friend can collaborate efficiently, write high-quality code, and stay on track.

## 1. Communication: The Foundation

Clear and consistent communication is the most critical part of a successful team, even with just two people.

### Daily Stand-up (15 minutes)

- When: At the very beginning of your 4-6 hour work block each day.

- How: A quick voice call on WhatsApp, Discord, or your preferred platform.

- What: Each person answers three questions:

  - What did I complete yesterday? (e.g., "I finished the static HTML for the login page.")

  - What will I work on today? (e.g., "Today, I will convert the HTML to a PHP view and display validation errors.")

  - Am I blocked by anything? (e.g., "Yes, I need the final database schema from you before I can finish the User model.")

This simple ritual prevents misunderstandings and keeps you both perfectly aligned.

### Dedicated Project Channel

- You mentioned you have each other's contacts. Create a dedicated WhatsApp group or Slack/Discord channel named "EduPay Africa Dev".

- All project-related discussions happen here. Do not mix them with personal chats. This creates a searchable history of decisions and technical discussions.

## 2. Git Workflow: The Professional Standard

To avoid conflicts and ensure code quality, you will use a standard Feature Branch Workflow. Never commit directly to the main branch.

### The Workflow Cycle

- Assign an Issue: Before writing any code, assign a GitHub Issue to yourself.

- Create a New Branch: From your local main branch, create a new, descriptive branch for your task.

# Make sure your main branch is up-to-date

git pull origin main

# Create a new branch for your feature

git checkout -b feature/user-login-form

- Branch Naming Convention: feature/short-description for new features, bugfix/issue-description for fixes.

- Write Your Code: Work on your task on this new branch. Commit your changes locally with clear, descriptive messages.

# Add your changed files

git add .

# Commit with a clear message

git commit -m "feat: Create static HTML and CSS for login page"

- Commit Message Convention: Start with a type like feat: (feature), fix: (bug fix), docs: (documentation), style: (formatting), refactor: (code refactoring).

- Push Your Branch: When your feature is complete and tested locally, push your branch to GitHub.

git push origin feature/user-login-form

- Create a Pull Request (PR):

  - Go to your repository on GitHub. You will see a prompt to create a Pull Request for your new branch.

  - Click it. Give the PR a clear title and a brief description of the changes.

  - In the description, link the GitHub Issue it resolves by typing # and the issue number.

  - Assign the other person as the reviewer.

- Code Review:

  - The reviewer will look at the code changes.

  - They can leave comments or request changes directly in the PR.

  - This is where you learn from each other and catch bugs early!

  - The goal is not to criticize, but to improve the code.

- Merge the PR:

  - Once the reviewer approves the PR, the branch owner can merge it into the main branch.

  - Always delete the feature branch after merging.

- Update Your Local main: Before starting a new task, switch back to your local main branch and pull the latest changes.

git checkout main

git pull origin main

This cycle ensures that the main branch always has stable, reviewed code.

## 3. Task Management: GitHub Issues

- Single Source of Truth: All work must be tracked in GitHub Issues.

- Clear Titles: An issue title should be a clear, actionable task (e.g., "Create login form UI", "Implement password hashing").

- Assignments: Always assign an issue to one person to avoid confusion.

- Labels: Use labels to organize issues (e.g., bug, feature, UI, backend).

## 4. Coding Standards

Agreeing on a consistent coding style makes the code easier to read and maintain.

- PHP: Follow the PSR-12 coding standard. Many code editors (like VS Code with the phpcs extension) can automatically format your code to follow this standard.

- Naming Conventions:

  - Classes: PascalCase (e.g., UsersController)

  - methods: camelCase (e.g., registerUser)

  - variables: snake_case (e.g., $user_name)

- Comments: Write comments to explain why you did something, not what you did. The code should explain itself.

By following this professional workflow from Day 1, you will build good habits, create a high-quality product, and have a much smoother development experience.